# Client Journey

Client Onboarding à Readiness à Implementation à Hypercare

Definitions

## 1. Client Onboarding

### Objective

The objective of Client Onboarding is to ensure the Client is formally set up within Headfirst Global systems following contract signature, with all required master data captured, validated, and stored as the foundation for a seamless client journey.

### Activities

Once the contract with the Client is signed, the Sales team invites the key contact to the Client Portal through Hubspot. The Client Portal is the interface for the Client to provide and maintain the accuracy of their information throughout the whole project.

In the Portal, the Client can:

- Invite additional Client contacts to the portal

- Access and complete the information required to complete their Onboarding

Where possible, client data captured beforehand in HubSpot will be pre-populated in the Client Portal. The Client is responsible for:

- Validating pre-populated data

- Completing any missing or additional required information

All data captured via the Client Portal:

- Is stored in the central data platform (Databricks)

- Acts as the single source of truth

- Is consumed by downstream systems (e.g. VMS, Workday), which do not create or own master data

The Client receives access to key data capture components within the Client Portal:

- Client Onboarding Data Form

This component is used to collect and validate core client master data, including:

- Legal entities

- Billing structures

- Tax information

- Organisational hierarchy

This data is:

- Mandatory

- Standardised globally

- Required before progressing to the next phase

- Client Readiness Data Form (formerly known as “Transactional Data Templates”)
Based on the services defined in the contract, the Client will be presented with the relevant Client Readiness Data Forms within the Client Portal (the Sales team will give access to the right forms based on the contract). We will have 1 flavour of the Client Readiness Data Form per service.

These forms may include (depending on service/model):

- Supplier data

- Worker data

- Assignment structures

- Rate cards

The structure and content of these forms are:

- Dynamically driven by the services sold

- Standardised across the global model

The Client may begin completing the Client Readiness Data Form during onboarding; however:

- Full completion and validation is required during the Client Readiness phase

Key Principles

- All data must be captured and maintained via the Client Portal (no offline templates or external data collection)

- The Platform (via the Client Portal) is the single source of truth for all client data

- Downstream systems consume data but do not create or modify master data

- Data must be captured using standardised global structures (no regional variation unless legally required)

### Assumptions

The following information must be captured and agreed within the signed contract:

- Program scope

- Program configuration

- Commercial terms (including payment terms)

These elements define:

- The required data structures

- The applicable portal forms

- The downstream configuration

### Roles and Responsibilities

Client

- Validates pre-populated data in the Client Portal

- Completes the Client Onboarding Data Form

- Adds relevant Client contacts and invites them

Headfirst Sales Team

- Provide Client Portal access

- Ensure pre-population of available upstream data

- Support the Client during onboarding

- Prepare the structured handover to Customer Success

### Exit Criteria

Client Onboarding is complete when:

- The Client has been set up in HubSpot and received access to the Client Portal

- All required Client Onboarding Data Form has been:

  - Completed

  - Validated

  - Stored in central data platform

- Data is confirmed as ready for progression to Client Readiness

## 2. Client Readiness

### Objective

The objective of Client Readiness is to confirm and finalise the program design, ensuring that all required transactional data, supplier data, and configuration inputs are captured, validated, and aligned to the global operating model prior to implementation.

This phase ensures that the solution is:

- Fully defined

- Globally consistent

- Ready for system configuration and deployment

### Activities

During this phase, Headfirst Global and the Client work together to prepare for implementation and go-live.

Key activities include:

| Activity | What it means | Output |
| --- | --- | --- |
| Scope revalidation | Confirm what’s in scope from the contract | Agreed scope |
| Data completion | Client provides required Client Readiness Data Form (suppliers, workers, rates, etc.) via the portal | Complete Dataset |
| Data validation | Check data is accurate, complete, and standardised | Clean, approved data |
| Supplier onboarding | Identify and onboard all suppliers via the portal | Suppliers ready for go-live |
| Design definition | Agree how the programme will work (data, workflows, payments) | Agreed Design |
| Process setup | Define how the end-to-end process will run | Documented process |
| Change & training | Prepare comms, training and adoption plan | Ready Users |
| Go-live planning | Agree timeline and approach to go-live | Go-live plan |

At the start of this phase, the Customer Success team delivers a detailed project plan, assisted by an AI Agent. The project plan is managed in Monday.com and made available to the Client through the Client Portal. The project plan should be based on a template, stored in the Global Content Hub.

### Roles and Responsibilities

Client

- Revalidate the scope of the program

- Complete and submit the Client Readiness Data Form via the portal

- Appoint the project team and key stakeholders

- Participate in project meetings and workshops

- Review and approve the Program Design & Configuration

- Identify and onboard suppliers that will be included in the program

Headfirst Sales Team

- Schedule and host a meeting to revalidate the scope of the program

- Invite Customer Success to the program scope revalidation meeting (formal handover point)

Headfirst Customer Success Team

- Lead project delivery

- Manage the project plan, powered by AI

- Facilitate workshops and stakeholder alignment

- Finalize the Program Configuration

- Coordinate supplier onboarding activities

- Develop change management and communication plans

### Exit Criteria

Client Readiness is complete when:

- All implementation data has been captured via the client portal, completed & validated and approved

- The project scope has been formally revalidated by the Client

- The go-live approach and timeline have been agreed

- All in-scope suppliers have been onboarded and validated via the Supplier Portal

No system configuration or implementation activities commence until Client Readiness is formally complete.

## 3. Client Implementation

### Objective

The objective of Client Implementation is to configure, test, and deploy the agreed programme design, ensuring it is delivered consistently and accurately in line with the validated scope and data.

### Activities

Using the information and design agreed during Client Onboarding and Readiness, Headfirst Global configures and prepares the solution for go-live.

All configuration and implementation activities are based on:

- Approved programme design

- Validated data from the Client and Supplier Portals

- Global data and process standards

Key activities include:

| Activity | What it means | Output |
| --- | --- | --- |
| System configuration | Configure VMS and supporting systems based on approved design | Configured solution |
| Workflow setup | Implement approval and operational workflows | Working workflows |
| Supplier setup | Activate validated suppliers in systems | Suppliers ready for transactions |
| Rate card setup | Create and validate agreed rate structures | Approved rate cards |
| Data migration | Load validated data into systems (where required) | Data available in system |
| System testing | Perform internal testing of configuration and data | Tested solution |
| User acceptance testing | Client validates solution meets requirements | Approved solution |
| Go-live preparation | Final readiness checks and deployment planning | Ready for go-live |

#### Key Principles

- All configuration is based on the approved programme design from Client Readiness

- The Platform (via Client and Supplier Portals) remains the single source of truth for data

- All data used in implementation must be:

  - Captured via the portal

  - Validated prior to use

- Downstream systems (e.g. VMS, Workday):

  - Execute configuration and processing

  - Do not define or alter the data model

- No new design decisions are introduced during implementation; changes follow formal change control

- Global standards apply; regional variations are only permitted where legally required

### Roles and Responsibilities

Client

- Participate in testing and user acceptance activities (UAT)

- Validate data accuracy

- Approve the final configuration

- Support training and adoption activities for hiring managers, workers, and suppliers

Headfirst Customer Success Team

- Manage and coordinate implementation activities

- Configure the VMS (for MSP programs)

- Execute testing and deployment activities

- Coordinate training and change management activities

- Ensure alignment to global standards and ICJ principles

### Exit Criteria

Client Implementation is complete when:

- The solution has been:

  - Fully configured

  - Tested

  - Approved by the Client

- All required data has been:

  - Successfully loaded

  - Verified

- The programme has successfully gone live

## 4. Client Hypercare

### Objective

The objective of Hypercare is to stabilize operations following go-live and ensure successful adoption of the program, and transition to business as usual.

### Activities

During Hypercare, the Client begins operating within the new solution while Headfirst Global provides day-to-day support.

Key activities include:

| Activity | What it means | Output |
| --- | --- | --- |
| Monitoring | Track system performance, data accuracy, and user adoption | Stable operations |
| Issue resolution | Identify and resolve system, data, and process issues | Resolved issues |
| Data corrections | Process required corrections in a controlled way | Accurate data |
| User support | Respond to queries from Client, suppliers, and workers | Supported users |
| Process adjustments | Implement agreed improvements where required | Improved processes |
| Adoption support | Support training, usage, and stakeholder engagement | Embedded usage |

#### Key Principles

- All operations continue to follow the platform and portal-first model

- The Platform remains the single source of truth for all data

- All queries and issues are managed through controlled workflows (aligned to Step 13)

- No direct edits to transactions are permitted

  - All corrections must be processed via controlled adjustments (e.g. credit/rebill)

  - All changes must be fully traceable

- Any process or configuration changes follow formal governance and approval

### Roles and Responsibilities

Client

- Operate within the live programme

- Report issues, feedback, and improvement opportunities

- Continue internal change management and adoption activities

Headfirst Customer Success Team

- Provide enhanced post-go-live support

- Resolve bugs and issues

- Monitor performance, adoption, and data quality

- Implement approved adjustments

- Support users and stakeholders

- Monitor adoption and operational performance

- Manage transition to business-as-usual

### Exit Criteria

Hypercare is complete when:

- The programme is operating:

  - Stable

  - Accurate

  - As designed

- Issues and defects have been:

  - Identified

  - Resolved

  - Stabilised

- Users (Client, suppliers, workers) are:

  - Actively using the solution

  - Operating as expected

- Customer Success has assumed full operational ownership

- The first invoice has been issued to the Client

- A lessons learned review has been completed and the implementation formally closed

The Client Hypercare step is followed by the Client Operations phase.