Client Implementation

on the Client Portal

Business Requirements Document

Version 0.1  ·  Draft for Review

1. Document control

| Item | Detail |
| --- | --- |
| Document title | Client Implementation on the Client Portal — BRD |
| Subtitle / capability | Third phase of the Client Journey: configure, test, and deploy the approved program design, using data already captured and validated in earlier phases, through to go-live. |
| Source documents | Client Journey Definitions; Implementation Blueprint v2.0 (11 Mar 2026) |
| Scope summary | What the Client Portal must do during Implementation: give the client visibility of progress, support UAT and data verification, capture final configuration approval and go-live, and enforce change control. No new data is collected in this phase. |
| Version | 0.1 (for review) |
| Status | Draft for Review |
| Author | Semira Martirosyan, Business AI |
| Date | 09 June 2026 |
| Reviewers | Julia Connachan, Fred Gerritse |

2. Version history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 09 June 2026 | S. Martirosyan | Initial draft for review. |

3. Executive Summary

This BRD describes what the Client Portal must do during Client Implementation — the phase that configures, tests, and deploys the program design agreed in Readiness, through to a successful go-live. The build itself happens in the downstream systems (for example the VMS and Workday); this document covers the Client Portal's part.

The one outcome that must hold true: the solution is configured, tested, and approved by the client, all validated data is loaded and verified, and the program goes live — all from the approved Readiness baseline, with no new design decisions introduced.

Implementation does not collect new client data. Everything the build needs was captured and validated during Onboarding and Readiness; this phase uses that data, it does not add to it. The portal's role is to give the client a clear view of progress, let them take part in testing and data verification, record their final approval and go-live decision, and keep any changes under formal control.

Key outcomes this BRD must enable:

- The client can see implementation progress and the path to go-live in one place.

- The client can take part in UAT, verify data accuracy, and approve the final configuration through the portal.

- No new data capture; any change to approved data or design follows formal change control.

- A clear go/no-go decision and go-live confirmation are recorded.

- Headline KPIs: data load accuracy (≥99%); UAT pass rate (≥95%); cutover success (≥98%).

4. Business context and rationale

4.1 Who this is for

Primary audience: the CPTO / Engineering organisation that will design and build the Client Portal implementation capability.

Secondary audiences: Customer Success (who run implementation), client project teams and SMEs (who test and approve), downstream system owners (VMS, Workday), Data Governance, InfoSec / Privacy.

4.2 Why this matters

When implementation re-opens data capture or quietly introduces new design decisions, the approved baseline drifts, testing slips, and go-live risk rises. Teams end up reconciling competing versions of the truth instead of building once.

Holding implementation to the approved Readiness baseline — configuring only what was agreed, loading only validated data, and putting any change through formal control — keeps the build predictable and the data trustworthy. The Client Portal gives the client a transparent view of progress and a clear, recorded role in testing, verification, and final approval.

Once this is in place, go-live is a controlled, signed-off event rather than a scramble: data is loaded and verified, the client has tested and approved, and the decision to go live is explicit and recorded.

4.3 Position in the journey

- Upstream: Client Readiness — approved program design, validated Readiness Data, and onboarded suppliers.

- Start point: Readiness is formally complete; configuration and detailed solution design begin from the approved baseline.

- This step: Configure systems and workflows, load and verify validated data, run testing and UAT, prepare and run go-live — with the client verifying, testing, and approving through the portal.

- Downstream: Hypercare and the transition to business-as-usual — out of scope here and covered by a separate phase/BRD.

4.4 Guiding principles

- All configuration is based on the approved program design from Readiness; no new design decisions in implementation.

- The data captured through the Client Portal (with the Supplier Portal) remains the single source of truth; downstream systems execute configuration but never define or alter the data model.

- No new data is captured in this phase; all data used must already be validated.

- Any change to approved data or design follows formal change control; global standards apply, with regional variation only where legally required.

4.5 Assumptions

- Readiness is formally complete: design is approved, Readiness Data is validated, suppliers are onboarded, and go-live is agreed.

- Configuration and build happen in the downstream systems (e.g. VMS, Workday); the Client Portal does not perform system configuration.

- Validated data is loaded into downstream systems from the central platform; Databricks remains the system of record.

- Training and enablement materials are produced for hiring managers, workers, and suppliers. Confirm whether these are delivered via the Client Portal or a separate learning platform (LMS).

5. Objectives

5.1 Goals

- Give the client clear, current visibility of implementation progress and the route to go-live.

- Let the client verify data accuracy and take part in UAT through the portal.

- Capture the client's final configuration approval and go/no-go decision.

- Keep the approved baseline intact by routing all changes through formal change control.

- Record a clean, verified go-live.

5.2 How we will measure success (KPIs)

| ID | Indicator | What it measures | Direction | Target / horizon |
| --- | --- | --- | --- | --- |
| KPI-1 | Data load accuracy | % of records loaded without error | Increase | ≥99% |
| KPI-2 | UAT pass rate | % of UAT test cases passed | Increase | ≥95% |
| KPI-3 | Defect SLA compliance | % of defects resolved within severity SLA | Increase | ≥95% |
| KPI-4 | Cutover success | % of cutover tasks completed successfully | Increase | ≥98% |
| KPI-5 | Final approval timeliness | Client final configuration sign-off within 3 business days of review | Increase | ≥95% |

6. Users

Roles are capability owners, not job titles — one person may cover several.

| Role | Primary / Secondary | What they do | Access and permissions |
| --- | --- | --- | --- |
| Client project team / SMEs | Primary | Verify data accuracy, run UAT, log feedback/defects, support training and adoption. | Access to progress, testing/UAT, data-verification views, and feedback for their organisation. |
| Client sponsor / approver | Primary | Approves the final configuration and the go/no-go decision. | Final approval and go-live decision rights; full read of the client's implementation status. |
| Customer Success | Primary | Manage implementation, configure downstream systems, run testing and deployment, coordinate training and change. | Manage status and approvals workflow; configuration happens in downstream systems. |
| Downstream system owners | Secondary | Execute configuration and processing in the VMS/Workday based on validated data. | Consume validated data read-only; no Onbaording data changes. |
| Data Governance | Secondary | Oversee data integrity through load and verification. | Read/verify access to loaded data; no client-specific editing. |

7. Process description

7.1 End-to-end workflow

- Trigger — Readiness complete. From the approved baseline, Customer Success begin detailed solution design and configuration.

- Configure & set up. Systems, workflows, supplier setup, and rate cards are configured in the downstream systems based on the approved design.

- Load & verify data. Validated data is loaded into the downstream systems; the client verifies accuracy through the portal.

- Test. Internal system testing, then user acceptance testing (UAT); the client logs feedback and defects in the portal.

- Prepare users. Training, communications, and adoption activities prepare hiring managers, workers, and suppliers.

- Approve & decide go-live. The client approves the final configuration; a go/no-go decision is recorded after readiness checks.

- Go-live. Cutover runs; the program goes live; go-live is confirmed in the portal.

- Hand off to Hypercare. Post-go-live support and transition to business-as-usual (separate phase).

7.2 Inputs

| Input / Data item | Definition | Source |
| --- | --- | --- |
| Approved program design | The design and configuration signed off in Readiness. | Client Portal (Readiness) |
| Validated dataset | All Onboarding and Readiness Data, validated in earlier phases. | Central data platform (Databricks) |
| Onboarded supplier data | Validated data for in-scope suppliers. | Supplier Portal / central platform |
| Test scripts & UAT plan | What will be tested and the basis for client acceptance. | Customer Success |
| Go-live plan | The agreed approach and timeline for go-live. | Project plan (from Readiness) |

7.3 Outputs

| Output / Data item | Definition | Held in / delivered to |
| --- | --- | --- |
| Data-verification confirmation | Client confirmation that loaded data is accurate. | Client Portal |
| UAT results & defect log | Recorded test outcomes and client-raised defects. | Client Portal / test management |
| Final configuration approval | Client sign-off of the final configuration. | Client Portal |
| Go/no-go decision & go-live confirmation | The recorded decision and confirmation that the program is live. | Client Portal |
| Change-control records | Any change to approved data/design, with approval. | Client Portal / change log |

8. Scope

8.1 In scope

- Showing the client implementation progress and the path to go-live.

- Client data-accuracy verification of loaded data.

- Client participation in UAT, including logging feedback and defects.

- Capturing final configuration approval and the go/no-go decision.

- Recording go-live confirmation.

- Change control for any change to approved data or design.

8.2 Out of scope

- Any new data capture — all data is captured in Onboarding and Readiness.

- System configuration and build themselves — executed in the downstream systems (VMS, Workday), owned by their designs.

- Hypercare and transition to business-as-usual — separate phase / BRD.

- Supplier onboarding — completed in Readiness via the Supplier Portal.

- Training delivery mechanics if handled in a separate LMS rather than the portal. Confirm.

9. What the tool must do

9.1 Functional business requirements

| ID | Area | Requirement | Pri. | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-01 | Progress visibility | The portal shows the client implementation progress and the steps to go-live. | Must | The client sees current status across configuration, testing, and go-live readiness. |
| FR-02 | Data verification | The client can verify the accuracy of loaded data through the portal. | Must | The client can review loaded data and confirm accuracy or raise a discrepancy. |
| FR-03 | No new capture | The portal does not open new data-capture forms in this phase; data is read from the validated baseline. | Must | No implementation-phase data-entry forms exist; corrections go through change control. |
| FR-04 | UAT | The client can take part in UAT and log feedback and defects. | Must | A client tester can record a pass/fail and raise a defect against a test case. |
| FR-05 | Defect handling | Defects raised by the client are tracked through to resolution with status visible. | Must | Each defect has an owner, severity, and status the client can see. |
| FR-06 | Final approval | The client can record formal approval of the final configuration. | Must | Approval is captured with who approved and when. |
| FR-07 | Go/no-go | The portal records the go/no-go decision after readiness checks. | Must | A dated go/no-go decision is captured before cutover. |
| FR-08 | Go-live confirmation | Go-live is confirmed and visible in the portal. | Must | A go-live confirmation with date is recorded and visible to both sides. |
| FR-09 | Change control | Any change to approved data or design follows a formal change-control workflow. | Must | A change cannot be applied without recorded approval; the change is logged. |
| FR-10 | Single source of truth | The portal remains the system of record; downstream systems read validated data and do not alter it. | Must | Downstream systems consume data read-only; no Onboarding-data changes outside the portal/platform. |
| FR-11 | Enablement access | The client can reach training and enablement materials for its users. | Should | Via portal or linked LMS — to confirm. |

9.2 Non-functional requirements

| ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-01 | Performance | Status, verification, and UAT views respond quickly under normal load. | Response < 2s typical |
| NFR-02 | Availability | The portal is available through testing and go-live windows. | ≥99.9% monthly |
| NFR-03 | Data integrity | Data loaded to downstream systems matches the validated source. | Load accuracy ≥99% |
| NFR-04 | Usability | Client testers and approvers can act without training. | No mandatory training |
| NFR-05 | Accessibility | Client-facing screens meet recognised accessibility standards. | WCAG 2.1 AA |
| NFR-06 | Localisation | The Portal is available in English. | Config-driven |
| NFR-07 | Observability | Implementation KPIs (load accuracy, UAT, cutover) visible on dashboards. | Real-time dashboards |
| NFR-08 | Auditability | Verifications, UAT results, approvals, go-live, and changes are logged. | Retention TBC with Privacy. |

10. Security and privacy

10.1 Authentication and access

- Client sign-in uses secure authentication with MFA, consistent with earlier phases. Confirm external-user identity model.

- Role-based access: testing and verification are open to the client project team; final approval and go/no-go are limited to the sponsor/approver.

- Downstream system access to data is read-only.

10.2 Confidentiality and data handling

- The portal exposes (but does not newly capture) commercially sensitive data, personal data, and supplier/worker data for verification and testing.

- Strict tenant isolation across clients and suppliers.

- Per-field data residency requirements apply, including for data loaded to downstream systems. Confirm residency rules and enforcement on load — residency columns are not yet populated in the source workbook.

10.3 Audit and compliance

- Audit log of data verifications, UAT results, approvals, go-live decisions, change-control actions, and access changes.

- Data residency and retention obligations per region. Confirm with Privacy.

- Applicable regimes including GDPR and the regimes where the client and suppliers operate.

11. Risks and mitigations

| ID | Risk | Impact | Likelihood | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Data load errors corrupt the live program. | High | Low/Med | Automated load validation; client verification; ≥99% accuracy gate. | Data Gov. / CS |
| R-02 | New design decisions creep in during build. | High — baseline drift | Medium | Strict change control; no new capture; design frozen at Readiness. | Customer Success |
| R-03 | UAT or final approval slips, delaying go-live. | High | Medium | Clear UAT plan; in-portal approvals with reminders; go/no-go checklist. | CS / Client sponsor |
| R-04 | Users not ready at go-live (low adoption). | Medium | Medium | Training and enablement; readiness checks before cutover. | Change / CS |

12. Open items and dependencies

| ID | Open item / dependency | Type | Owner | Target | Blocks |
| --- | --- | --- | --- | --- | --- |
| O-01 | Confirm whether training/enablement is delivered via the portal or a separate LMS. | Question | Change / CPTO | TBC | Enablement access (FR-11) |
| O-02 | Confirm how data is loaded to downstream systems and how the portal shows verification. | Dependency | CPTO / Data Gov. | TBC | Data verification (FR-02) |
| O-03 | Confirm the change-control workflow and approval authority for post-Readiness changes. | Question | Programme / CS | TBC | Change control (FR-09) |
| O-04 | Confirm per-field data residency rules and enforcement on load. | Question | Data Gov. / Privacy | TBC | Storage & residency (10.2) |
| O-05 | Confirm the Implementation / Hypercare boundary and what the portal carries across. | Question | Programme | TBC | Hand-off (7.1) |

13. Immediate next steps

- Walk this BRD through with CPTO / Engineering and capture scope feedback.

- Resolve the open questions in section 12, especially data load/verification and change control.

14. Glossary

| Term | Definition |
| --- | --- |
| Client Portal | The online interface where clients provide, maintain, and verify their data throughout the journey. The name is subject to change. |
| UAT | User acceptance testing — the client validates that the solution meets requirements. |
| Cutover | The controlled switch from preparation to the live program at go-live. |
| Go/no-go | The explicit decision, after readiness checks, on whether to proceed to go-live. |
| Change control | The formal process for approving and recording any change to approved data or design. |
| Downstream systems | Systems such as VMS and Workday that execute configuration and processing using validated data. |
| Single source of truth (SSOT) | The one authoritative store of data; downstream systems consume but never own it. |
| Hypercare | The post-go-live stabilisation phase — out of scope here. |